Client Spec - Missing Items (Not Implemented Yet)

This document lists remaining work that is still missing against the client request.

Summary

| Area | Status |
| --- | --- |
| Core reservation WhatsApp template send path | Implemented |
| Remaining operator UX + AI focus/channel intelligence scope | Not implemented |

Missing Work

| ID | Client requirement | Missing status | What still needs implementation |
| --- | --- | --- | --- |
| M-01 | Top 3 cards layout in AI tab (AI Focus Mode / Run Suggestions / Suggestion Views) | Missing | Build exact 3-block layout and placement in AI Queue area |
| M-02 | AI Focus Mode controls (All/VIP/Reminders/Upgrade/Reply Drafts + toggles + save/reset) | Missing | Add UI controls and persist in AI settings payload |
| M-03 | Run Suggestions 2x2 action grid (VIP/Reminder/Upgrade/All) + advanced row/limit controls | Missing | Add run buttons and extend run endpoint parameters |
| M-04 | Suggestion view pills/tabs (All, VIP, Reminders, Upgrades, Email, SMS, WhatsApp, Drafts) | Missing | Add tabs and bind to queue filters |
| M-05 | Queue table layout with fixed columns (Type, Guest, Best Channel, Confidence, Rationale, Status, Created, Actions) | Missing | Replace card list or add table mode |
| M-06 | Row drawer/modal with full detail sections | Missing | Add right-side drawer with context, rationale, channel reason, preview, actions |
| M-07 | AI settings: Channel Intelligence section | Missing | Add fields in defaults, save route, and admin UI |
| M-08 | AI settings: WhatsApp Template Suggestions section | Missing | Add section and settings serialization |
| M-09 | `_normalize_ai_action_type(action_type)` helper used across queue/action lifecycle | Missing | Add helper + apply on create/filter/render |
| M-10 | Queue API filters: `channel`, `focus`, plus bucket counts in response | Missing | Extend `/admin/api/ai/queue` and return counts object |
| M-11 | Queue summary endpoint (`GET /admin/api/ai/queue/summary`) | Missing | Add aggregated counts endpoint for top cards |
| M-12 | Focused AI run modes (`focus_mode`, `channel`, `row`, `limit`) | Missing | Extend AI run handler and filter suggestions before queueing |
| M-13 | `_recommend_channel(lead, suggestion_kind, settings)` with ranked channels + reason | Missing | Add helper and store `recommended_channel`, `channel_ranked`, `channel_reason` in payload |
| M-14 | WhatsApp draft/template intelligence split from SMS draft path (`whatsapp_confirm/reminder/upgrade/vip_followup`) | Missing | Add WhatsApp-specific draft/template key mapping by context |
| M-15 | `SUGGESTION_PRESETS` helper for focus/run/filter consistency | Missing | Add presets object and reuse across backend/UI |
| M-16 | Friendly label mapping for internal type names across UI | Partial | Centralize mapping and apply everywhere |
| M-17 | Additional action types requested: `send_upgrade_message`, `send_vip_followup` | Missing | Add end-to-end support (AI suggestion -> queue -> approve/send -> UI labels/filters) |
| M-18 | Alternative model requested later: single `send_whatsapp` action with `payload.template_key` | Missing | Requires explicit refactor from current `send_reservation_*` model |
| M-19 | UI "WhatsApp Only" filter and template label display on each queue row (for `template_key` model) | Missing | Add dedicated filter and template badge in row rendering |

Clarification

| Topic | Current state |
| --- | --- |
| Reservation template actions currently implemented | `send_reservation_received`, `send_reservation_confirmed`, `send_reservation_denied`, `send_reservation_reminder` |
| Manual free-text WhatsApp action | Still present as `send_whatsapp` (fallback/testing path) |
| Unified single `send_whatsapp + template_key` approach | Not implemented yet |